Sprint 1 report

Team Thingder

* Actions to stop doing:

-Stop trying to implement facebook/google login api

-Change some meetings into online meetings; Tuesday to Thursday is to small of a working gap.

* Actions to start doing:

-Utilize Github more often; notify others when pushing

-Create separate branches on Github

-Add git ignore to some web2py files; crashes on pull

* Actions to keep doing:

-Use web2py manual + online tutorials

-using facebook messenger

* Work completed:

-Ability to post items

-simple user interface

-home page

* Work not completed:

-filtering posts

-profile page

* 2/4 user stories completed; 2/4 backlogged

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint 1** |  | 1/.. - 1/22 |  |  |  |  |
|  | Members: | **User Stories** | Story Points | S.P Completed | To Do | In Progress |
|  | Andrew | home page, post items, | 15 | 7 | login, basic profile, c/p ratings |  |
|  | Yukio | Categories of Items | 10 | 0 |  | category tables |
|  | Andy | Categories of Items | 15 | 8 | Add javascript | category tables |
|  | Juan | [AOL, Yahoo, OpenID Logins], Google+ Login, Facebook Login | [4], 8, 13 | 4 | AOL, Yahoo, OpenID | google+, facebook |
|  | Elizabeth | User Profile | 15 | 8 |  | bootstrap layout |
|  | Joe | User profile+categories | 15 | 8;8 |  | bootstrap layout |

-We should start communicating on what we are currently working on. We had an issue of more than the needed amount of people working on the same thing. We will start communicating what we are working on so the whole team can get a better idea of what to do.

We have great synergy during the sprint meetings on figuring out what to do and what our next steps should be. This should continue so we can keep on track.

The user stories were completed and the ideas that we had in mind. What was not completed was the extra addons that we wanted to implement, such as the facebook login. We had a layout setup and it was functional but we wanted to customize it more.

We believe that at our rate we should finish in time and will have a working website by the due dates.