Sprint 3 report

Team Thingder

* Actions to stop doing:
* Actions to start doing:

-Test out other teammates code

* Actions to keep doing:

-Use web2py manual + online tutorials

-using facebook messenger

-Frequent updates on github

* Work completed:

-maps

-clean layout with bootstrap

-many bug fixes

-pagination

-email notifications

-matching system

* Work not completed:

-Payment options/ trade receipt records

* 5/5 user stories completed

-We began to use the SRUM system more appropriately. We took advantage of SCRUM meeting and helped each other out more. We distributed the work more evenly and everyone did a fair share of work. We were able to implement more of the functions of the app before the sprint was over and mostly need to polish the app.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Members: | **User Stories** | Story Points | S.P Completed | To do | In Progress |
| Andrew | messaging system w/ dropdown suggestions, email notifications, maps api | 20 | 20 | email and maps | messaging |
| Yukio |  |  |  |  |  |
| Andy | email notifications | 10 | 10 |  |  |
| Juan | matching system + bootstrap | 15 | 15 |  |  |
| Elizabeth | checking for bugs+ | 15 | 15 |  |  |
| Joe | home page bootstrap + fixing format issues | 20 | 20 |  |  |