Sprint 1 plan

Team Thingder

* Goals: Create a home page interface which lists all posts (not paginated). Add the ability to create a post. Add a filtering functionality (ie. Condition, location, category)
* User stories for sprint 1:

As a user…

I want a login page + profile

I want to be able to post items

I want a simple user interface

I want to be able to specify category/condition/price range of items

* Team roles

Yukio: scrum master/managing team meetups

Elizabeth: Creating a profile framework

Andy: Filtering of posts

Joe: GitHub management + user profile framework

Andrew: Website home page development

Juan: user profile framework

* Initial task assignment

Yukio: As a user: I want a simple user interface

Elizabeth: As a user: I want a login page+profile

Andy: As a user: I want to be able to specify category/condition/price range of items

Joe: As a user: I want a login page+profile

Andrew: As a user: I want a simple user interface+post items

Juan: As a user: I want a login page+profile

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint 1** |  | 1/.. - 1/22 |  |  |  |  |
|  | Members: | **User Stories** | Story Points | S.P Completed | To Do | In Progress |
|  | Andrew | home page, post items, | 15 | 7 | login, basic profile, c/p ratings |  |
|  | Yukio | Categories of Items | 10 | 0 |  | category tables |
|  | Andy | Categories of Items | 15 | 8 | Add javascript | category tables |
|  | Juan | [AOL, Yahoo, OpenID Logins], Google+ Login, Facebook Login | [4], 8, 13 | 4 | AOL, Yahoo, OpenID | google+, facebook |
|  | Elizabeth | User Profile | 15 | 8 |  | bootstrap layout |
|  | Joe | User profile+categories | 15 | 8;8 |  | bootstrap layout |

Meeting times: Tuesday, Thursday, Saturday 4-6pm