Sprint 2 plan

Team Thingder

* Goals: Add a 5 star rating system to rate users. Work further on profile page development. Continue filtering functionality. Create a post matching functionality (ie. Condition, location, category)
* User stories for sprint 2:

As a user…

I want a GUI for a simple rating system

I want to be able to match trades with other people

I want to be able to match with locals

I want a clean interface

I want to be able to message other users

* Team roles

Yukio: managing team meetups

Elizabeth: Continuing a profile framework

Andy: Filtering of posts/scrum master

Joe: GitHub management + Add Css to listings

Andrew: Rating system + messaging system

Juan: Matching system

* Initial task assignment

Yukio:

Elizabeth: As a user: I want a login page+profile

Andy: As a user: I want to be able to specify category/condition/price range of items

Joe: As a user: I want a clean interface

Andrew: As a user: I want to be able to rate and message users

Juan: As a user: I want to be able to match with similar posts

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint 2** |  | 1/22 - 2/19 |  |  |  |
|  | Members: | **User Stories** | Story Points | S.P Completed |  |
|  | Andrew | rating system | 20 | 20 | ajax syncronization with database |
|  | Yukio |  |  |  |  |
|  | Andy | filtering | 10 | 10 |  |
|  | Juan | Matching with profile interest | 10 | 5 |  |
|  | Elizabeth | Profile page | 10 | 10 |  |
|  | Joe | Layouts | 10 | 4 |  |

Meeting times: Tuesday , Thursday (online), Saturday 4-6pm