Sprint 2 report

Team Thingder

* Actions to stop doing:
* Actions to start doing:

-Utilize Github more often; notify others when pushing

-Test out other teammates code

* Actions to keep doing:

-Use web2py manual + online tutorials

-using facebook messenger

* Work completed:

-rating system

-user profile page

-post filtering

* Work not completed:

-matching system

-messaging system

* 3/5 user stories completed; 2/5 backlogged

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint 2** |  | 1/22 - 2/19 |  |  |  |
|  | Members: | **User Stories** | Story Points | S.P Completed |  |
|  | Andrew | rating system | 20 | 20 | ajax syncronization with database |
|  | Yukio |  |  |  |  |
|  | Andy | filtering | 10 | 10 |  |
|  | Juan | Matching with profile interest | 10 | 5 |  |
|  | Elizabeth | Profile page | 10 | 10 |  |
|  | Joe | Layouts | 10 | 4 |  |