Sprint 3 plan

Team Thingder

* Goals: Add a map to see the posters location. Paginate the post views. Add a search bar to look up users. Finish matching system + messaging functionality. Clean views.
* User stories for sprint 1:

As a user…

I want to be able to see posts on a map

I want to paginate through posts

I want to be able to match with other posts

I want a clean interface

I want to be able to message other users

* Team roles

Yukio: managing team meetups

Elizabeth: Error checking

Andy: messaging functionality

Joe: GitHub management + Add Css to listings + bug fixing

Andrew: Pagination + messaging system

Juan: Matching system + clean layout

* Initial task assignment

Yukio:

Elizabeth: As a user: I want a clean layout

Andy: As a user: I want to be able to message other users

Joe: As a user: I want a clean interface

Andrew: As a user: I want to paginate through posts/see them on a map

Juan: As a user: I want to be able to match with similar posts

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Members: | **User Stories** | Story Points | S.P Completed | To do | In Progress |
| Andrew | messaging system w/ dropdown suggestions, email notifications, maps api | 20 | 20 | email and maps | messaging |
| Yukio |  |  |  |  |  |
| Andy | email notifications | 10 | 10 |  |  |
| Juan | matching system + bootstrap | 15 | 15 |  |  |
| Elizabeth | checking for bugs+ | 15 | 15 |  |  |
| Joe | home page bootstrap + fixing format issues | 20 | 20 |  |  |

Meeting times: Tuesday , Thursday (online), Saturday 4-6pm